TAPAK

Find pet-friendly places, together.

App Development Plan

Version 1.0  |  March 2026

| Field | Detail |
| --- | --- |
| Author | Ivan (PT Gunung Sewu Kencana) |
| Platform | Flutter (iOS & Android) |
| Backend | Supabase (Postgres + Auth + Storage) |
| Maps | Google Maps SDK |
| Target Market | Jakarta, Indonesia (SEA expansion later) |
| Budget | ≤ Rp 100,000 / month |

# 1. Project Overview

Tapak is a curated, community-driven mobile app that helps pet owners in Jakarta (and eventually broader Southeast Asia) discover nearby pet-friendly places — cafes, restaurants, parks, malls, hotels, vets, and grooming salons — with a level of accuracy and local nuance that no existing app provides.

Unlike global apps (BringFido, DogPack) that rely on API aggregation and self-reported data, Tapak's core differentiator is first-hand verified data. Every listing is personally visited or contacted before being published, ensuring that the information shown reflects reality — including nuances like "cats allowed indoors, dogs on terrace only."

Why Tapak? Existing apps have weak or zero coverage for Indonesia. Jakarta's pet-friendly culture is growing rapidly alongside the childfree movement, but discovery is still entirely word-of-mouth. Tapak fills this gap with a trustworthy, locally curated directory that grows through both editor curation and community submissions.

## 1.1 Core Goals

- Provide the most accurate pet-friendly place data in Jakarta

- Support all pet types — cats, dogs (all sizes), rabbits, birds — not just dogs

- Enable community submissions with an editorial approval layer

- Stay within a Rp 100,000/month infrastructure budget

- Be engineered well from the start, ready to scale if needed

## 1.2 Out of Scope (V1)

- Booking or reservation features

- In-app chat or messaging between users

- Monetisation / advertising

- Coverage outside Jakarta (planned for later phases)

# 2. Technical Architecture

## 2.1 Stack Decision

| Layer | Choice | Reason |
| --- | --- | --- |
| App | Flutter | Single codebase → iOS + Android |
| Database | Supabase (Postgres) | RLS, Auth, Storage, auto REST API — all in one |
| Geospatial | PostGIS (Supabase extension) | Native radius queries, no app-side distance calc |
| Maps | Google Maps SDK | Best coverage for Jakarta |
| Auth | Supabase Auth | Email/password + social login, zero extra cost |
| File Storage | Supabase Storage | Included in Supabase free tier |
| Admin Panel | In-app (Phase 4) | Start with Supabase dashboard, build later |

## 2.2 Architecture Diagram

Flow Overview Flutter App → Supabase Client SDK → Supabase (Postgres + RLS + Auth + Storage) Flutter App → Google Maps SDK → Google Maps Platform Admin Flow: Editor uses in-app admin screen → updates place status in Supabase

## 2.3 Trust Model

All places go through a two-tier trust pipeline before appearing on the public map:

| Status | Description | Visible to Public |
| --- | --- | --- |
| pending | User submitted, awaiting editor review | No |
| verified | Editor confirmed — visited or contacted directly | Yes |
| rejected | Failed verification or does not meet criteria | No |
| closed | Previously verified but now permanently closed | No |

# 3. Database Design

## 3.1 Entity Overview

| Table | Purpose |
| --- | --- |
| profiles | Extends Supabase auth.users — stores display name, avatar, role |
| places | Core place data — name, category, lat/lng (PostGIS), status, submitter, verifier |
| pet_policies | Pet rules per place — pet type, allowed zone, entry conditions. One place can have many policies. |
| photos | Place photos with approval flag. Stored in Supabase Storage. |
| reviews | User reviews and ratings (1–5). One review per user per place. |
| favorites | User-saved places. Composite primary key (user_id, place_id). |

## 3.2 Key Design Decisions

- pet_policies is a separate table — one place can have multiple policies (e.g. cats indoor, small dogs terrace only). Never flatten to a boolean.

- location column uses PostGIS geography type — enables native ST_DWithin() radius queries directly in SQL.

- places_summary view — pre-joins avg rating, review count, and cover photo for efficient list/map rendering.

- Soft deletes via status field — places are never hard-deleted, only marked closed.

- Auto-created profiles on signup — a Postgres trigger creates a profile row whenever a new auth.users row is inserted.

## 3.3 User Roles

| Role | Permissions |
| --- | --- |
| contributor | Read verified places, submit new places (pending), write own reviews, manage own favorites |
| editor | All contributor permissions + approve/reject submissions, edit place data, approve photos |
| admin | All editor permissions + delete places, manage user roles, full access |

## 3.4 Row Level Security Strategy

Supabase RLS policies enforce the trust model at the database level — not the application level. This means even if app logic has a bug, the database will not leak unverified data to the public.

- Public (unauthenticated): SELECT on places WHERE status = 'verified' only

- Contributors: INSERT new places (submitted_by = auth.uid()), SELECT own pending submissions

- Editors/Admins: Full SELECT on all statuses, UPDATE places, manage photos

- Reviews: Any authenticated user can INSERT; users can UPDATE/DELETE only their own reviews

- Favorites: Users can only read/write their own favorites

Important Note for Claude Code Always enable RLS on every table immediately after creation. The get_my_role() helper function must be created before any RLS policies that reference it. The handle_new_user() trigger must be attached to auth.users, not public.profiles. Run the full schema SQL in a single transaction.

# 4. Feature Specification

## 4.1 Public Map Screen (Core)

- Full-screen Google Map centered on user's current location

- Verified places shown as custom map markers (differentiated by category icon)

- Tap marker → bottom sheet with place name, category, avg rating, distance, pet policy summary

- "Near Me" button — triggers PostGIS radius query (default 5km, user-adjustable to 1/2/5/10km)

- Filter bar: by pet type (cat / small dog / large dog / all) and category (cafe / park / etc.)

- List view toggle — same data as map but in scrollable card list, sorted by distance

## 4.2 Place Detail Screen

- Full place info: name, category, address, phone, Google Maps link, Instagram, website

- Pet policies section — clear table showing what pets are allowed, where, and under what conditions

- Photo gallery — approved photos only, user can add photo if authenticated

- Reviews section — average rating, review count, list of reviews with user name and date

- Write review button (authenticated users only) — rating + comment + visit date

- Favorite button (authenticated users only) — saves to favorites

- Verified badge with verification date — shows data trustworthiness

## 4.3 Search & Discovery

- Text search on place name and address

- Filter combinations: pet type + category + zone (indoor/outdoor)

- Search results show distance from current location

- Empty states with clear messaging when no results match filters

## 4.4 User Submission Flow

- Any authenticated user can submit a place via "Suggest a Place" form

- Form fields: name, category, address, lat/lng (map picker), phone, Google Maps URL, Instagram URL, pet policies (add multiple), notes, up to 3 photos

- On submit: place created with status = pending, user sees "Under Review" confirmation

- User can view their own pending submissions in their profile

## 4.5 Authentication

- Email/password signup and login

- Google OAuth (optional, Phase 2+)

- Profile screen: display name, avatar, my reviews, my favorites, my submissions

- Role displayed on profile (contributor / editor / admin)

## 4.6 Admin Panel (Phase 4)

- Accessible only to users with editor or admin role

- Pending submissions queue — sorted by submission date (oldest first)

- Per-submission view: all place data, submitted photos, ability to edit fields, approve or reject

- Rejection requires a reason (shown to submitter in their submission history)

- Photo approval queue — approve or reject individual photos per place

- Mark verified place as closed (soft delete)

## 4.7 Favorites & Offline

- Favorites list in user profile — tap to go to place detail

- Last known verified places cached locally for basic offline browsing

- Cached data shows "Last updated [date]" indicator

# 5. Screen & Navigation Structure

## 5.1 Navigation

Bottom navigation bar with 4 tabs:

| Tab | Screen | Notes |
| --- | --- | --- |
| Map | Main map view | Default tab on open |
| Explore | List / search view | Text search + filters |
| Favorites | Saved places | Requires login |
| Profile | User profile & settings | Submissions, reviews, auth |

## 5.2 Screen Inventory

- SplashScreen — app logo, check auth state

- OnboardingScreen — brief 3-slide intro for first-time users

- MapScreen — main map with markers, filter bar, bottom sheet on tap

- PlaceDetailScreen — full detail view, photos, policies, reviews

- ExploreScreen — searchable list view with filters

- WriteReviewScreen — rating selector, comment field, date picker

- SuggestPlaceScreen — submission form with map picker for coordinates

- FavoritesScreen — grid/list of saved places

- ProfileScreen — user info, tabs for reviews / submissions / favorites

- LoginScreen / SignupScreen — auth forms

- AdminQueueScreen — pending submissions list (admin/editor only)

- AdminPlaceReviewScreen — detailed submission review + approve/reject

- AdminPhotoQueueScreen — photo approval queue

# 6. Flutter Project Structure

## 6.1 Recommended Folder Structure

Use feature-first organization:

Project Structure lib/ main.dart app.dart # MaterialApp, routing, theme core/ constants/ # app constants, enum values theme/ # colors, text styles, theme data router/ # GoRouter or auto_route config supabase/ # Supabase client init utils/ # formatters, extensions features/ auth/ data/ # auth repository presentation/ # login, signup screens map/ data/ # places repository (Supabase queries) domain/ # Place, PetPolicy models presentation/ # MapScreen, PlaceDetailScreen explore/ presentation/ # ExploreScreen submission/ presentation/ # SuggestPlaceScreen profile/ presentation/ # ProfileScreen, FavoritesScreen admin/ presentation/ # Admin screens (role-gated) shared/ widgets/ # reusable UI components models/ # shared data models

## 6.2 Key Dependencies (pubspec.yaml)

| Package | Version | Purpose |
| --- | --- | --- |
| supabase_flutter | latest | Supabase client SDK |
| google_maps_flutter | latest | Map rendering |
| geolocator | latest | Device location |
| flutter_riverpod | latest | State management |
| go_router | latest | Navigation / routing |
| image_picker | latest | Photo upload from camera/gallery |
| cached_network_image | latest | Efficient remote image loading |
| flutter_rating_bar | latest | Star rating widget |
| intl | latest | Date/number formatting |
| shared_preferences | latest | Local cache for offline mode |

## 6.3 State Management

Use Riverpod for state management. Key providers:

- authStateProvider — stream from Supabase auth, drives login/logout UI

- currentUserProvider — current user profile including role

- placesProvider — paginated list of verified places with filters applied

- placeDetailProvider(id) — single place with policies, photos, reviews

- favoritesProvider — list of places favorited by current user

- pendingSubmissionsProvider — admin-only, list of pending places

# 7. Development Timeline

Assumption: weekends only, approximately 6–8 hours per week. Adjust phases if more time is available.

## Phase 0 — Foundation (Week 1–2)

Goal: Supabase fully configured, database live, seed data inserted.

- Create Supabase project at supabase.com

- Enable PostGIS extension in Supabase dashboard

- Run full schema SQL (tables, enums, indexes, views)

- Run RLS policies SQL

- Configure Supabase Storage bucket (photos) with public read access

- Set up handle_new_user() trigger

- Manually insert 5–10 seed places via Supabase table editor

- Test key queries in Supabase SQL editor (radius search, pet filter)

Phase 0 Deliverable Working database you can query. No app yet. Validate every RLS policy before moving on.

## Phase 1 — Flutter Skeleton (Week 3–4)

Goal: App boots, connects to Supabase, user can log in.

- flutter create tapak — init project with proper package name (com.tapak.app)

- Add all dependencies to pubspec.yaml

- Configure Supabase client with project URL and anon key (.env)

- Set up Google Maps API key for Android (AndroidManifest.xml) and iOS (AppDelegate.swift)

- Implement app router with GoRouter — all screen routes defined

- Implement basic theme — colors, text styles matching Tapak brand

- Auth screens: Login, Signup with Supabase Auth

- Auth state listener — redirect to map on login, login screen on logout

Phase 1 Deliverable App opens on device, shows map placeholder, user can register and log in.

## Phase 2 — Core Map Features (Week 5–7)

Goal: The main value proposition works end to end.

- Fetch verified places from Supabase, render as markers on Google Map

- Custom marker icons per category (cafe, park, hotel, etc.)

- Tap marker → bottom sheet with place summary (name, category, rating, distance)

- "Near Me" button — PostGIS radius query, default 5km radius

- Filter bar — by pet type and category, updates map markers in real time

- List view toggle — same data, sorted by distance

- Place Detail Screen — full data, pet policies table, photo gallery, reviews list

- Distance calculation display (e.g. "1.2 km away")

Phase 2 Deliverable You and your GF can actually use the app to find places in Jakarta. This is the most important milestone.

## Phase 3 — Content Layer (Week 8–10)

Goal: App feels complete for end users.

- Photo upload — image_picker → compress → upload to Supabase Storage

- Write review screen — star rating, comment, visit date

- Favorites — save/unsave places, Favorites tab

- User profile screen — display name, avatar, review history, submission history

- "Suggest a Place" form — map coordinate picker, pet policy builder, photo upload

- Submission confirmation screen with status tracking

- Push notifications for submission status updates (optional)

Phase 3 Deliverable Full user-facing feature set. Ready for a small group of trusted early users.

## Phase 4 — Admin Flow (Week 11–13)

Goal: You can manage the app without touching Supabase dashboard.

- Admin panel entry — visible in Profile screen only for editor/admin roles

- Pending submissions queue — list sorted by submission date

- Submission review screen — view all submitted data, edit fields, approve or reject

- Rejection reason input — stored and shown to submitter

- Photo approval queue — approve or reject photos per place

- "Mark as Closed" action on verified places

- Role management — admin can change user roles (admin screen only)

Phase 4 Deliverable Fully operational without Supabase dashboard. Editorial workflow complete.

## Phase 5 — Polish & Release (Week 14–16)

Goal: Ready to share beyond your immediate circle.

- App icon (all sizes for iOS and Android)

- Splash screen with Tapak branding

- Onboarding flow — 3-slide intro for first-time users

- Empty states — well-designed screens for no results, no favorites, not logged in

- Loading skeletons — shimmer effect while data loads

- Error handling — network errors, retry logic, user-friendly error messages

- Offline mode — cached verified places accessible without internet

- Basic analytics — Supabase logs or PostHog free tier

- Build release APK (Android) and TestFlight build (iOS)

- Share with 5–10 trusted friends for feedback

Phase 5 Deliverable Publicly shareable app. Not on App Store/Play Store yet, but distributed via TestFlight and direct APK.

## Post-Launch (Ongoing)

- Add 3–5 new verified places per week (Ivan + GF field research)

- Process user submissions within 48 hours

- Expand coverage to Tangerang, Bekasi, Depok (Jabodetabek)

- Consider Play Store / App Store submission once 50+ places are verified

# 8. Supabase Configuration Checklist

## 8.1 Project Setup

- Region: Singapore (ap-southeast-1) — closest to Jakarta, lowest latency

- Enable PostGIS: Extensions → search "postgis" → enable

- Storage bucket name: place-photos — set to public read access

- Storage bucket policy: allow authenticated users to upload, public to read

## 8.2 Auth Configuration

- Enable Email provider in Auth → Providers

- Set Site URL to your Flutter app deep link scheme (e.g. io.tapak.app://)

- Email confirmation: optional for MVP, enable before public launch

- Add Google OAuth provider when ready for social login

## 8.3 Environment Variables (Flutter)

Never commit secrets to Git Store Supabase credentials in a .env file and add it to .gitignore. Use flutter_dotenv package to load at runtime. SUPABASE_URL=https://your-project.supabase.co SUPABASE_ANON_KEY=your-anon-key GOOGLE_MAPS_KEY=your-google-maps-api-key

# 9. Cost Breakdown

| Service | Monthly Cost | Notes |
| --- | --- | --- |
| Supabase | Free | Free tier: 500MB DB, 1GB Storage, 2GB bandwidth |
| Google Maps SDK | Free | $200/month free credit — more than enough for small app |
| Domain (optional) | ~Rp 15,000 | ~Rp 150,000/year if you want tapak.app |
| Apple Developer | ~Rp 160,000 | Only if you publish to App Store (Rp 1,900,000/year) |
| Total (MVP) | Rp 0 – 15,000 | Well within Rp 100,000/month budget |

The Supabase free tier supports up to 50,000 monthly active users. You will not exceed this for a long time. If and when you do, the Pro plan is $25/month (~Rp 400,000) — still affordable and a sign that the app has meaningful traction.

# 10. Appendix — Notes for Claude Code

This section contains specific guidance for AI-assisted development with Claude Code.

## 10.1 Schema Execution Order

- Run CREATE EXTENSION commands first

- Run CREATE TYPE (enums) before any table that uses them

- Create profiles table before places (foreign key dependency)

- Create places before pet_policies, photos, reviews, favorites

- Create indexes after table creation

- Create the places_summary view last

- Enable RLS on all tables

- Create the get_my_role() helper function before any policies that call it

- Create all RLS policies

- Create the handle_new_user() trigger last

## 10.2 Common Pitfalls to Avoid

- Never disable RLS on any table — use policies to grant access instead

- The get_my_role() function must use SECURITY DEFINER so it can read profiles even when called in RLS context

- PostGIS geography type uses SRID 4326 (WGS84) — always pass coordinates as (longitude, latitude), not (latitude, longitude)

- ST_DWithin with geography type uses meters, not degrees

- photos.is_approved defaults to false — never show unapproved photos publicly

- places.status defaults to pending — new submissions are never public without editor action

- The unique constraint on reviews (place_id, user_id) prevents duplicate reviews — handle the error gracefully in Flutter

## 10.3 Flutter Conventions

- All Supabase queries go in repository classes under features/*/data/ — never query Supabase directly from UI widgets

- Use Riverpod AsyncNotifier for all async state — avoid FutureBuilder in screens

- All screens receive data via providers, never via constructor parameters from other screens

- Admin screens must check currentUserProvider role before rendering — do not rely solely on RLS for UI gating

- Image uploads: compress to max 1MB before uploading to Supabase Storage

- Map markers: use BitmapDescriptor.fromAssetImage for custom icons, preload at app start

## 10.4 Reference Data — Pet Types

These are the exact enum values used in the database. Use them consistently in Flutter:

- cat

- small_dog  (under 10kg)

- large_dog  (10kg and above)

- rabbit

- bird

- all  (all pet types welcome)

## 10.5 Reference Data — Place Categories

- cafe

- restaurant

- mall

- park

- hotel

- store

- vet

- grooming

- other

End of Document — Tapak App Development Plan v1.0